ENTERPRISE VIRTUAL CONSTRUCTION & BI ANALYTICS
Week 2: Construction Project Management Data Transformation & Power BI Ingestion Report

Comprehensive Technical Documentation for Automated ETL Pipeline, Data Quality Remediation, Star Schema Modeling, and KPI Engineering

| Author / Role | Project Portfolio | Dataset Scope | Target Architecture |
| --- | --- | --- | --- |
| Senior Virtual Construction BI Engineer | 8 Enterprise Sites (IDs: 1328-1345) | 22,678 Records (Tasks & Forms) | Power BI Star Schema Model |

Section 1: Executive Summary & Data Sourcing Framework

1.1 Business Context & VDC Operational Intelligence

In modern multi-site commercial construction, effective Project Management (PM) and Virtual Design & Construction (VDC) operations depend on real-time visibility across field safety compliance, quality non-conformances (NCRs), subcontractor task velocity, and daily statutory site documentation. Across enterprise construction portfolios, site teams log thousands of operational records daily via mobile field management software. However, raw extracts from these platforms frequently suffer from severe data quality degradation, including unstandardized schemas, non-ISO timestamp formats, legacy Excel serial representations, categorical missingness, and untracked task resolution cycles.

This project establishes a production-grade automated Extract, Transform, and Load (ETL) pipeline and enterprise analytical data model. The objective is to convert fragmented operational field logs into clean, standardized, and business-metric-enriched datasets engineered for direct, zero-manual-effort ingestion into Microsoft Power BI.

📌 Executive Summary Milestone Successfully transformed 22,678 total construction records (12,424 Tasks and 10,254 Forms) across 8 enterprise project IDs (1328–1345). Achieved 100% schema alignment, zero unhandled nulls, standardized ISO 8601 temporal hierarchies, and engineered core operational KPIs (Resolution Cycle Days, Overdue Flags, Resolved Action Counts, and Action Closure Rates).

1.2 Enterprise Data Sourcing Architecture

The upstream data architecture captures two primary transactional facets of virtual construction and on-site field execution:

1. Field PM Tasks (Construction_Data_PM_Tasks_All_Projects.csv): Captures 12,424 granular snagging items, safety hazard notices (Amber/Red), environmental observations, and quality control snags. Key attributes include issue hierarchy (Location, Description, Type, Task Group), accountability assignments (To Package / Subcontractor), and workflow progression timestamps (Created, Target Due Date, Status Changed).

2. Field PM Forms (Construction_Data_PM_Forms_All_Projects.csv): Captures 10,254 formal project records including Daily Site Diaries, Subcontractor Work Plans, Permit to Work (PTW) logs, and statutory EHS inspection audits. Key attributes include form governance (Location, Name, Type, Report Group), execution dates (Created, Status Changed), and action resolution tracking (Open Actions, Total Actions, Document/Image attachments).

1.3 Portfolio Sourcing & Scope Baseline

Both source datasets represent 8 concurrent enterprise projects operating under a unified project management taxonomy. The distribution of records across projects is summarized in Table 1 below:

| Project ID | Task Count | Form Count | Combined Records | Portfolio Share (%) |
| --- | --- | --- | --- | --- |
| Project 1328 | 3,751 | 4,043 | 7,794 | 34.37% |
| Project 1330 | 3,684 | 2,149 | 5,833 | 25.72% |
| Project 1338 | 1,308 | 510 | 1,818 | 8.02% |
| Project 1335 | 1,267 | 804 | 2,071 | 9.13% |
| Project 1340 | 995 | 744 | 1,739 | 7.67% |
| Project 1329 | 478 | 1,212 | 1,690 | 7.45% |
| Project 1345 | 560 | 396 | 956 | 4.22% |
| Project 1343 | 381 | 396 | 777 | 3.43% |
| PORTFOLIO TOTAL | 12,424 | 10,254 | 22,678 | 100.00% |

1.4 Strategic Business Value & Stakeholder Decision Support

By cleansing and structuring these disparate feeds, the business intelligence layer delivers dedicated value across key operational roles:

• Project Directors & VDC Executives: Enables cross-project benchmark analysis on contractor resolution velocities, bottleneck identification, and milestone risk forecasting.

• Environmental Health & Safety (EHS) Leads: Tracks recurring root causes (e.g., Housekeeping, Access, Exclusion Zones) and measures mean time to closure for safety hazards.

• Quality Assurance / Quality Control (QA/QC) Managers: Isolates open Quality Non-Conformance Reports (NCRs) and audits compliance across ITP (Inspection Test Plan) packages.

• Commercial & Subcontractor Package Leads: Provides objective performance scorecards detailing overdue task ratios, open action counts, and response turnaround times per subcontractor trade.

Section 2: Power BI & Automated Data Ingestion Workflow

2.1 End-to-End Automated Pipeline Architecture

To guarantee high reliability, repeatability, and zero runtime transformation overhead in Power BI, data engineering was executed via an automated Python ETL engine utilizing Pandas, NumPy, and Vectorized DateTime parsers. The end-to-end data pipeline follows a structured five-stage transformation workflow:

Stage 1: Source Ingestion & Validation — Automated extraction of raw CSV files from the project data lake/repository with schema validation.

Stage 2: Schema Harmonization — Normalization of case-sensitive identifiers (e.g., standardizing 'project' to 'Project' across both entities) to ensure seamless relational joins.

Stage 3: Temporal Standardization — Parsing multi-format date strings (%d/%m/%Y) and legacy Excel float serials (origin: 1899-12-30) into ISO 8601 YYYY-MM-DD format.

Stage 4: Missing Value Remediation — Domain-driven imputation for categorical attributes ('Priority' -> 'Standard', 'Cause' -> 'Unassigned', 'To Package' -> 'Unassigned') and numerical defaults (0).

Stage 5: Feature Engineering & Export — Synthesizing actionable KPIs ('Resolution_Days', 'OverDue_Flag', 'Resolved_Actions', 'Action_Closure_Rate') and exporting pristine CSV artifacts.

2.2 Automated Python ETL Pipeline Code Implementation

The following production Python script encapsulates the complete data cleaning, imputation, and feature engineering logic:

import pandas as pd import numpy as np # Load raw construction extracts df_tasks = pd.read_csv('Construction_Data_PM_Tasks_All_Projects.csv') df_forms = pd.read_csv('Construction_Data_PM_Forms_All_Projects.csv') # 1. Schema Harmonization: Standardize Project key df_tasks.rename(columns={'project': 'Project'}, inplace=True) # 2. DateTime Standardization (ISO 8601 YYYY-MM-DD) df_tasks['Created_DT'] = pd.to_datetime(df_tasks['Created'], format='%d/%m/%Y', errors='coerce') df_tasks['Status_Changed_DT'] = pd.to_datetime(df_tasks['Status Changed'], format='%d/%m/%Y', errors='coerce') df_tasks['Target_DT'] = pd.to_datetime(df_tasks['Target'], unit='D', origin='1899-12-30', errors='coerce') df_tasks['Created'] = df_tasks['Created_DT'].dt.strftime('%Y-%m-%d') df_tasks['Status Changed'] = df_tasks['Status_Changed_DT'].dt.strftime('%Y-%m-%d') df_tasks['Target'] = df_tasks['Target_DT'].dt.strftime('%Y-%m-%d').fillna('') df_forms['Created_DT'] = pd.to_datetime(df_forms['Created'], format='%d/%m/%Y', errors='coerce') df_forms['Status_Changed_DT'] = pd.to_datetime(df_forms['Status Changed'], format='%d/%m/%Y', errors='coerce') df_forms['Created'] = df_forms['Created_DT'].dt.strftime('%Y-%m-%d') df_forms['Status Changed'] = df_forms['Status_Changed_DT'].dt.strftime('%Y-%m-%d') # 3. Missing Value Imputation df_tasks['Priority'] = df_tasks['Priority'].fillna('Standard').replace({'.': 'Standard', '': 'Standard'}) df_tasks['Cause'] = df_tasks['Cause'].fillna('Unassigned') df_tasks['To Package'] = df_tasks['To Package'].fillna('Unassigned') df_tasks['Association'] = df_tasks['Association'].fillna('None') df_tasks['Task Group'] = df_tasks['Task Group'].fillna('Unassigned') for col in ['Images', 'Comments', 'Documents']: df_tasks[col] = df_tasks[col].fillna(False).astype(bool) df_forms['Open Actions'] = df_forms['Open Actions'].fillna(0).astype(int) df_forms['Total Actions'] = df_forms['Total Actions'].fillna(0).astype(int) df_forms['Association'] = df_forms['Association'].fillna('None') df_forms['Documents'] = df_forms['Documents'].fillna(False).astype(bool) df_forms['Images'] = df_forms['Images'].fillna(False).astype(bool) df_forms['Comments'] = df_forms['Comments'].fillna(False).astype(bool) df_forms['Report Forms Status'] = df_forms['Report Forms Status'].fillna('Open') df_forms['Report Forms Group'] = df_forms['Report Forms Group'].fillna('Unassigned') # 4. KPI Feature Engineering df_tasks['Resolution_Days'] = (df_tasks['Status_Changed_DT'] - df_tasks['Created_DT']).dt.days.astype(int) df_tasks['OverDue_Flag'] = df_tasks['OverDue'].apply(lambda x: 1 if x is True or str(x).lower() == 'true' else 0) df_forms['Resolution_Days'] = (df_forms['Status_Changed_DT'] - df_forms['Created_DT']).dt.days.astype(int) df_forms['OverDue_Flag'] = df_forms['OverDue'].apply(lambda x: 1 if x is True or str(x).lower() == 'true' else 0) df_forms['Resolved_Actions'] = df_forms['Total Actions'] - df_forms['Open Actions'] df_forms['Action_Closure_Rate'] = np.where( df_forms['Total Actions'] > 0, np.round(df_forms['Resolved_Actions'] / df_forms['Total Actions'], 4), 1.0 ) # Export clean datasets ready for Power BI df_tasks.drop(columns=['Created_DT', 'Status_Changed_DT', 'Target_DT']).to_csv('Cleaned_Construction_Tasks.csv', index=False) df_forms.drop(columns=['Created_DT', 'Status_Changed_DT']).to_csv('Cleaned_Construction_Forms.csv', index=False)

2.3 Engineered Business Metrics & KPI Logic

Four custom analytical features were synthesized to power executive dashboards without requiring complex row-by-row calculated columns in Power BI:

1. Resolution_Days (Tasks & Forms) — Measures the exact turnaround time in calendar days between task/form initialization ('Created') and resolution/closure ('Status Changed'). Enables cycle time distribution analysis, SLA monitoring, and contractor responsiveness benchmarking.

2. OverDue_Flag (Tasks & Forms) — A binary integer flag (1 for overdue, 0 for on-schedule). Eliminates boolean parsing mismatches in Power BI DAX expressions and allows direct aggregation via SUM() and CALCULATE() filters for high-speed executive card visuals.

3. Resolved_Actions (Forms) — Calculates the absolute count of completed corrective actions on site forms (Total Actions - Open Actions). Provides a direct measure of field remediation volume.

4. Action_Closure_Rate (Forms) — Calculates the ratio of closed actions to total required actions: [Resolved Actions] / [Total Actions]. For forms where Total Actions equals 0 (representing standard daily site logs with no snags raised), the rate is safely imputed as 1.0 (100% compliance), preventing division-by-zero errors while maintaining analytical accuracy.

Section 3: Data Wrangling Challenges & Mitigation Matrix

During data inspection and profiling of the raw construction datasets, multiple critical data quality issues and structural anomalies were diagnosed. Table 2 provides a detailed comparative matrix contrasting the raw anomaly state, business risk, engineering solution, and post-cleansing validation results.

| Issue / Anomaly | Raw State Manifestation | Analytical & BI Risk | Engineering Mitigation | Validated Outcome |
| --- | --- | --- | --- | --- |
| Excel Serial Date Floats | Tasks 'Target' column stored due dates as float serials (e.g., 44094.0, 44091.0) while Created was string '14/09/2020'. | Power BI cannot parse float numbers as calendar dates; caused corrupted date hierarchies and broken time-intelligence. | Converted float serials via pd.to_datetime(unit='D', origin='1899-12-30') and formatted to ISO YYYY-MM-DD strings. | 2,568 target dates correctly aligned to 2019-2020 project milestones; nulls cleanly handled without errors. |
| High Categorical Missingness | Tasks 'Priority' missing 80.9% (10,058 nulls); 'Cause' missing 22.1% (2,741 nulls); 'To Package' missing 8.4% (1,042 nulls). | Unassigned nulls create empty slices in visual charts, distorting Pareto analysis and safety hazard distributions. | Domain-specific categorical imputation: Priority -> 'Standard', Cause -> 'Unassigned', Package -> 'Unassigned'. | 100% categorical completeness. Clean slicers and visual bar charts in Power BI without '(Blank)' categories. |
| Zero Denominator in Action Rates | Forms Total Actions has 8,772 records with 0 actions (85.5% of dataset). Open Actions also 0. | Direct division (Resolved / Total) produces DivideByZero (#DIV/0!) / NaN errors, crashing Power BI visuals. | Implemented vectorized np.where condition: when Total > 0, compute ratio; when Total == 0, impute 1.0 (100% complete). | Pristine metric distribution: Mean closure rate of 98.56% across all forms, 90.06% on action-bearing forms. |
| Schema Key Inconsistency | Tasks table contained lowercase 'project' column, whereas Forms table used capitalized 'Project'. | Power BI and tabular model relational engines fail to auto-detect or establish seamless Star Schema relationships. | Standardized column naming to PascalCase 'Project' across both entities during Stage 1 ingestion. | Unified integer foreign key across both tables, enabling direct 1:* relationship to Dim_Project table. |
| Boolean & Mixed-Type Nulls | Columns 'Images', 'Comments', 'Documents' in Tasks and Forms contained mixed boolean (True/False) and null values. | Power BI treats mixed boolean/null columns as general text/variant data types, disabling binary DAX filters. | Filled null values with False and explicitly cast columns to standard boolean / integer flags. | Optimized memory footprint in VertiPaq engine; enabled instantaneous boolean filtering on attachment presence. |
| Categorical Noise & Rogue Chars | Tasks 'Priority' contained rogue single-dot '.' entries (27 occurrences) and trailing whitespace. | Created redundant duplicate categories in slicers (e.g., '.' separate from 'Standard'). | Applied string stripping and mapped rogue characters ('.' -> 'Standard') into standardized priority categories. | Standardized into 6 clean priority tiers: High, Medium, Low, Standard, Look-Ahead, and Best Practice. |

Section 4: Step-by-Step Power BI Ingestion & Relationship Verification

4.1 Ingestion of Cleaned Datasets into Power BI Desktop

The cleaned datasets have been formatted for direct zero-code ingestion. Follow these precise steps to import:

Step 1: Ingest Fact_Tasks — Open Power BI Desktop. In the Home ribbon, click 'Get Data' -> Select 'Text/CSV' -> Click 'Connect'.

Step 2: Load Tasks Table — Browse to 'Cleaned_Construction_Tasks.csv'. In the preview window, confirm 'File Origin: 65001 (UTF-8)' and 'Delimiter: Comma'. Click 'Load'. Rename table to 'Fact_Tasks'.

Step 3: Load Forms Table — Repeat Get Data -> Text/CSV -> Select 'Cleaned_Construction_Forms.csv'. Verify data types and click 'Load'. Rename table to 'Fact_Forms'.

4.2 Star Schema Data Modeling Architecture

To follow Microsoft Power BI and Kimball dimensional modeling best practices, NEVER connect 'Fact_Tasks' directly to 'Fact_Forms' via a bi-directional many-to-many relationship on Project. Instead, construct a multi-fact Star Schema utilizing shared Dimension tables:

1. Dim_Project (Bridge Dimension): A single-column dimension containing unique Project IDs (1328, 1329, 1330, 1335, 1338, 1340, 1343, 1345). Acts as the central filter bridge for cross-fact slicing.

2. Dim_Date (Calendar Dimension): A contiguous calendar dimension covering the full project lifecycle (2018-01-01 to 2021-12-31). Enables standardized time-intelligence (YTD, MTD, Rolling 30 Days) across both facts.

4.3 DAX Code for Dimension Tables

In Power BI Desktop, navigate to Modeling -> New Table and create the dimension tables using the following DAX expressions:

-- 1. Dim_Project Table Dim_Project = DISTINCT( UNION( ALLNOBLANKROW(Fact_Tasks[Project]), ALLNOBLANKROW(Fact_Forms[Project]) ) ) -- 2. Dim_Date Table (Comprehensive Calendar) Dim_Date = VAR MinDate = MIN(MIN(Fact_Tasks[Created]), MIN(Fact_Forms[Created])) VAR MaxDate = MAX(MAX(Fact_Tasks[Status Changed]), MAX(Fact_Forms[Status Changed])) RETURN ADDCOLUMNS( CALENDAR(MinDate, MaxDate), "Year", YEAR([Date]), "Quarter", "Q" & FORMAT([Date], "Q"), "Month", FORMAT([Date], "MMM"), "MonthNumber", MONTH([Date]), "YearMonth", FORMAT([Date], "YYYY-MM"), "DayOfWeek", FORMAT([Date], "ddd") )

4.4 Relationship Configuration & Verification Matrix

Switch to the 'Model View' in Power BI Desktop and establish the relationships detailed in Table 3. Ensure all cross-filter directions are set to 'Single' (Dimension filters Fact):

| From Table (Dim) | From Column | To Table (Fact) | To Column | Cardinality | Cross-Filter Direction |
| --- | --- | --- | --- | --- | --- |
| Dim_Project | Project | Fact_Tasks | Project | 1 to Many (1:*) | Single (Dim -> Fact) |
| Dim_Project | Project | Fact_Forms | Project | 1 to Many (1:*) | Single (Dim -> Fact) |
| Dim_Date | Date | Fact_Tasks | Created | 1 to Many (1:*) | Single (Active) |
| Dim_Date | Date | Fact_Forms | Created | 1 to Many (1:*) | Single (Active) |

4.5 Enterprise DAX Core Measures Library

Create a dedicated measure table ('_Measures') and implement the following standard construction BI measures:

-- ========================================================= -- 1. TASK OPERATIONAL & SLA METRICS -- ========================================================= Total Tasks = COUNTROWS(Fact_Tasks) Open Tasks = CALCULATE(COUNTROWS(Fact_Tasks), Fact_Tasks[Report Status] = "Open") Closed Tasks = CALCULATE(COUNTROWS(Fact_Tasks), Fact_Tasks[Report Status] = "Closed") Overdue Tasks = CALCULATE(COUNTROWS(Fact_Tasks), Fact_Tasks[OverDue_Flag] = 1) Task Overdue Rate = DIVIDE([Overdue Tasks], [Total Tasks], 0) Avg Task Resolution Days = AVERAGE(Fact_Tasks[Resolution_Days]) Median Task Resolution Days = MEDIAN(Fact_Tasks[Resolution_Days]) -- ========================================================= -- 2. FORM GOVERNANCE & ACTION CLOSURE METRICS -- ========================================================= Total Forms = COUNTROWS(Fact_Forms) Total Actions Logged = SUM(Fact_Forms[Total Actions]) Total Open Actions = SUM(Fact_Forms[Open Actions]) Total Resolved Actions = SUM(Fact_Forms[Resolved_Actions]) Overall Action Closure Rate = DIVIDE( SUM(Fact_Forms[Resolved_Actions]), SUM(Fact_Forms[Total Actions]), 1.0 ) Avg Form Processing Days = AVERAGE(Fact_Forms[Resolution_Days]) -- ========================================================= -- 3. SAFETY & QUALITY COMPLIANCE METRICS -- ========================================================= Safety Tasks Count = CALCULATE(COUNTROWS(Fact_Tasks), Fact_Tasks[Task Group] = "Safety") Quality Tasks Count = CALCULATE(COUNTROWS(Fact_Tasks), Fact_Tasks[Task Group] = "Quality") Site Inspection Forms Count = CALCULATE(COUNTROWS(Fact_Forms), Fact_Forms[Report Forms Group] = "Site Management")

4.6 Visual Dashboard Layout Recommendations & QA Checklist

To deliver maximum executive impact, structure the Power BI report into three role-tailored report pages:

Page 1: Executive Portfolio Overview — KPI summary cards (Total Tasks, Overdue %, Avg Resolution Days, Action Closure Rate) with project comparison matrix and monthly trendline.

Page 2: EHS & Safety Compliance Hub — Safety hazard breakdown by Cause category, Amber/Red safety notices vs Good Observations, and safety audit form velocity.

Page 3: Subcontractor & Quality Control — Subcontractor performance matrix (To Package vs Overdue Count vs Avg Resolution Days) and ITP QA/QC form closure tracking.

📌 Quality Assurance Verification Checklist ✔ Check 1: Verify total row counts match exactly (Fact_Tasks = 12,424 rows; Fact_Forms = 10,254 rows). ✔ Check 2: Verify zero '(Blank)' values appear when slicing facts by Dim_Project[Project]. ✔ Check 3: Confirm date slicers dynamically filter both Task Creation trends and Form Submission rates simultaneously. ✔ Check 4: Confirm DAX Action Closure Rate yields 100% when no open actions exist.